# UHA Validation Project

## 1) One Repo, One Project
**Project name:** UHA Validation

**Views:**
- **Board (Kanban):**
  Columns = Backlog → Ready → In Progress → Review → Provenanced (L6)
- **Roadmap (timeline):**
  Milestones =
  - L0 Formalization
  - L1/L2 Math Pins
  - L3 Test Schema
  - L4 Encode/Decode Fidelity
  - L5 Peer Review
  - L6 Provenance Snapshot

---

## 2) One Issue per Formula (or Lemma)
Use a template so every formula’s validation looks consistent.

**Issue Title:**
`Validate: <Formula/Rule name>`

**Fields:**
- Definition & scope
- Dependencies (pinned versions)
- Proof status (sketch → formal)
- Test vectors (deterministic)
- Edge cases (signs, zeros, UN, overflow)
- Cross-method checks (Gaussian / MC / Interval vs N/U)
- L4 fidelity check (encode/decode round trip)
- L5 notes (review comments)
- L6 link (provenance node ID / commit)

**Labels:**
`layer:L0` `layer:L1` `layer:L2` `needs-proof` `needs-tests` `ready-review` `provenanced`

---

## 3) Milestones (Roadmap Anchors)
- **M1 – L0/L1 pinned:** base logic + types locked
- **M2 – L2 pinned:** precision profiles & N/U operators
- **M3 – Test harness:** golden test vectors + CI
- **M4 – L4 fidelity:** encode/decode proofs & signatures
- **M5 – L5 review round:** external critiques captured
- **M6 – L6 snapshot:** immutable provenance DAG captured

---

## 4) Automation (Simple & Powerful)
- **CI (GitHub Actions):** run unit tests, generate a `validation-report.md` per issue, and post pass/fail summary as a comment.
- **Status checks:** block merges unless tests + proof checklist pass.
- **Provenance step:** on *Review → Provenanced*, CI appends a signed JSON node to `/provenance/graph.json` and writes a `SNAPSHOT-<date>.md`.

---

## 5) Board Policies (To Keep Work Flowing)
- **WIP limits:** Keep *In Progress* ≤ 3 items.
- **Definition of Done:**
  - Tests green
  - Proof attached
  - L4 round-trip demonstrated
  - Snapshot written
  - Labels updated to `provenanced`

---

## 6) Why This Hybrid?
- **Kanban** keeps momentum without over-planning.
- **Roadmap** makes sequence unmissable and shows reviewers where you are in the Seven-Layer ascent (math → fidelity → discourse → memory).
- **Single Source of Truth = Issues; Multiple Views = Clarity** for both builders and reviewers.